## Slide 1: IT Policy Roadmap
Nate Bachmeier September 19, 2021 TIM-8190 Comp. Sci Policy and Strategy

## Slide 2: Where are we today?
NCU-F is a large-sized organization
Grows through acquisitions
Inconsistent policies prevent collaboration
XLT wants to IT enable business processes

## Slide 3: What is the strategy
Policy Central
Democratize Policy Creation
Policy documents follow a well-defined lifecycle

## Slide 4: Policy Document Requirements
Identify the customer and their needs
Describe how you know they need exists
Enumerate any related policies
Declare foundational tenants
Describe the mechanisms, processes, and frameworks
Include an FAQ section

## Slide 5: Who is doing the work
Task Force Defines Technical communities
  Senior leaders choose initial staff
  IT staff enroll in 1-2 communities
Each community owns their cross-cutting concern
Anyone can propose policy

## Slide 6: What is the timeline
Milestone | Duration | Core Deliverable / Objective
Identify the technical Communities | 30 days | Provide a list of cross-cutting concerns areas, owning program manager, and executive sponsor
Staff the Communities | 90 days | Each community will document specific eligibility requirements. Existing IT staff will join relevant communities
Assess Community State (Forming) | 90 days | Each community will inventory the state of their areas and prioritize standards
Implement Changes (Storming) | 365 days | Each community will review the backlog and execute the highest priority tasks
Enter Maintenance Mode (Norming) | * | Each community will complete periodic area assessments and submit recommendations to the task force